Industry 4.0 Smart Clause Selection – Proof of Concept (PoC) Technical Scope Summary

1. Project Problem Statement In the current procurement process, selecting and inserting appropriate clauses for tenders is manual, time-consuming, and inconsistent. Users must refer to multiple documents such as the Purchase Manual, Delegation of Powers (DoP), and GeM GTC to identify applicable clauses, leading to delays and human errors.

This PoC aims to automate clause selection using digital tools, ensuring speed, accuracy, and compliance with HAL’s organizational process assets.

2. Expected Delivery (PoC Outcome) The PoC will deliver a rule-based software prototype that:

- Recommends procurement clauses automatically based on user-selected tender parameters.

- Displays relevant clauses through a web-based interface.

- Generates tender outputs in standardized XLSM and PDF templates.

- Operates offline, suitable for HAL’s internal network environments.

3. Current Work Progress

Master Clause Library: Created in MySQL, containing categorized and structured procurement clauses from HAL reference documents.

Frontend UI: Designed using React + Vite + Tailwind CSS for user input and display of recommended clauses.

Backend Development: Python (FastAPI) in progress to define rule-based mappings between tender parameters and clauses.

Rule Development: Currently writing and refining rules to map tender parameters to clauses.

Integration & Output Module: Backend and frontend integration pending after rule development; XLSM/PDF output generation under development.

4. Technical Stack

| Component | Technology / Tool | Purpose |
| --- | --- | --- |
| Frontend | React, Vite, Tailwind CSS | User interface for input and clause display |
| Backend | Python, FastAPI | Rule engine and API handling |
| Database | MySQL | Stores master clause library |
| Output Generation | Python (xlsxwriter, reportlab) | Creates XLSM and PDF outputs |
| Environment | Local / Offline Execution | Works without internet dependency |